## Slide 1: IT Governance Process
Roles | Responsibilities | Governance | Processes

## Slide 2: Meet The Players

## Slide 3: Portfolio Management Office (PfMO)
Strategic Portfolio Managers (SPMs)
Director
Brooke Wilson
Geoffry
Case
Michele
Wyatt
Jen
Gray
Michele
Rousseau
First
Last
Portfolio Manager
Vacant
Senior Business Analysts
Nicole Singh
Harsh
Vaghasiya
How can we help?

## Slide 4: Innovation Tables
Government Support
Economic Development and Sustainability
Citizen, Health, Safety and Education
Information Technology

## Slide 5
Innovation Tables
Innovation Table
Strategic Portfolio Manager (SPM)
ADM Chair
Senior Leaders
5
1
Secretariat
Supporting Members
8-10
Representatives from ITD, Procurement, Information Management and Privacy.
IMAC member
Executive Directors from ministries.

## Slide 6: IMAC|ITGC
IMAC
Information Technology Governance Committee
ITGC
Information Management Advisory Committee
ADMs/EDs of ministries; senior leaders from TBCs/ABCs; Exec Council rep
DMs of ministries; CEOs/Presidents of TBCs/ABCs
Chair, Kevin Murphy (ENV)
Co-chair, Jason Wall (SBP)

## Slide 7: Clients
Ministry/TBC/ABC

## Slide 8: Roles & Responsibilities

## Slide 9: Portfolio Management Office (PfMO)
Director
Portfolio Manager
Implement the IT Governance framework and processes.
Manage project reporting.
Facilitate business case development.
Assist with secretariat duties
Secretariat for IMAC and ITGC.
IT Capital Budget analysis.
Benefits realization management.
Business Analysts

## Slide 10: Portfolio Management Office (PfMO)
SPMs
Secretariats for Innovation Tables
Assist clients with the development of
  business proposals
  business cases
  contract briefs
Guide clients through IT Governance, e.g.,
  change requests
  presentations
  IT Capital budget plan
Monitor the health of projects in their portfolio.

## Slide 11: Innovation Tables
Evaluate risks associated with IT Initiatives and business strategies.
Assess and/or evaluate proposals and business cases
  Recommend moving forward
  Send back for more information/clarification
  Reject.
Identify enterprise opportunities and business priorities.
View initiatives from an innovation, industry and citizen perspective.

## Slide 12: Information Management Advisory Committee (IMAC)
IMAC
Identify enterprise initiatives that align with government priorities.
Identify common technology opportunities and collaborative business solutions
Evaluate the risk of strategic IT Initiatives.
Ensure financial policies/ practices promote optimal resource utilization.
Approve, defer, clarify or deny business cases for new service development.
Recommend IT projects and funding requests to the ITGC and SaskBuilds Board.
Develop/approve governance practices, policies and procedures that ensure value and results.

## Slide 13
Approve long term IT directions, strategy and priorities.
Provide recommendations to Treasury Board and Cabinet on key IT policies, strategies and major IT investments.
Ensure IT resources are invested responsibly
Assess enterprise risks and mitigation strategies.
Ensure alignment between GOS strategic plans and the IT Governance framework.
Provide final approval of requests that received endorsement from IMAC.
ITGC
Information Technology Governance Committee (ITGC)

## Slide 14: Clients
Ministry/TBC/ABC
Adhere to the IT Governance framework and follow policies, procedures and processes.
Keep the SPM apprised of potential and planned initiatives.
Complete project reporting and benefits tracking.

## Slide 15: Processes

## Slide 16: Start with a problem or opportunity
We cannot meet client needs with existing business processes
Houston, we have a problem.
We will not meet legislative changes with current business processes.
Our current system is at risk. It is unsupported and vulnerable to security breaches.
We need industry- friendly applications to attract investment.
SPMs
Discuss with SPM
We can help

## Slide 17: Business proposal process
PfMO
Client
Client drafts proposal in Word template.
1
SPM assists ministry with refining the proposal
2
3
Client submits and approves proposal in Service Now.
SPM creates project in Project Online and sends to Innovation Table for assessment/ evaluation.
4
Client attends meeting and responds to to Innovation Table’s feedback
7
8
Innovation Table endorses project to move to business case stage or requests changes to proposal.
Innovation Table completes assessment/ evaluation.
5

## Slide 18: Business Case (BC) Process
1. Kick-off meeting
PfMO facilitates meeting with client and Innovation Table (InnTab) supporting members.
3. Facilitated BC development meetings
PfMO facilitates meetings with client and relevant supporting members to draft BC sections.
6. IMAC evaluation Client presents to IMAC and responds to their feedback. (in presentation).
5. InnTable Assessment
Client presents to InnTable and responds to their feedback (in presentation).
2. BC discovery meeting
PfMO facilitates meeting; supporting members ask questions of the client.
Revise BC as required
PfMO will assist client with implementing InnTable and IMAC feedback.
4. Final Review
PfMO facilitates meetings with supporting members the client to secure their sign-off.
7. IMAC endorses BC Client moves to detailed planning stage.

## Slide 19: Business Case (BC) Key Sections
1. Background, needs, objectives
2. Success factors
3. Options, Pros/Cons, Recommended
4. Benefits
5. Project costs/operation costs
6. Risks
7. Deliverables
8. Schedule
9. Investment analysis
10. Assumptions
11. Stakeholders

## Slide 20: Procurement & Detailed Planning
Updated approach /solution option
Updated project budget
Updated project scope
Detailed plan completed in POL
Return to IT Governance when the following deliverables are complete.
Updated project schedule
When IT Governance is satisfied with the deliverables, they will endorse the project to move to execution.
Procurement complete/ Vendor selected

## Slide 21: Execution Stage
Change Requests, Client works with PfMO to bring change requests to IMAC and ITGC.
2
Monthly Reporting, Client completes PfMO reporting requirements.
1
During the execution stage, the client will complete the following activities, as required.
IT Capital Budget Request, Client brings annual IT capital budget requests to IMAC.
3

## Slide 22: Post-Project Requirements
1
2
Client participates in a Lessons Learned session and signs off on Lessons Learned report.
Client measures and reports benefits according to the benefits realization plan (in the project business case/detailed plan).

## Slide 23
Questions?